# SPRINT PLANNING LOGIC

A Sprint is a fixed time period during which a specific set of development tasks for the Automated Network Request Management project are completed.

An Epic represents a major functionality such as Service Catalog Creation or Workflow Automation. Each epic is divided into smaller user stories.

Story Points are used to estimate effort using a Fibonacci scale (1, 2, 3, 5).

## Sprint 1 – Request Intake Setup

Epic 1: Service Catalog Creation
USN-1: Create network request catalog items – 3 SP
USN-2: Define categories & taxonomy – 2 SP

Epic 2: Form Design
USN-3: Build dynamic form variables – 3 SP

Total Sprint 1 Points = 8

## Sprint 2 – Workflow Automation

Epic 3: Approval Automation
USN-4: Manager approval flow – 3 SP
USN-5: Network approval flow – 2 SP

Epic 4: Task Automation
USN-6: Auto task creation – 3 SP

Total Sprint 2 Points = 8

## Sprint 3 – Testing & Deployment

Epic 5: Testing
USN-7: Unit & integration testing – 4 SP

Epic 6: Deployment
USN-8: Production deployment – 2 SP

Total Sprint 3 Points = 6

## Velocity Calculation

Total Story Points = 22
Total Sprints = 3
Velocity = 22 / 3 ≈ 7 Story Points per Sprint