# PROJECT PLANNING PHASE

# Project Planning Template (Product Backlog, Sprint Planning)

Project Name: Automated Network Request Management in ServiceNow

Date: 23 December 2025

## Product Backlog & Sprint Planning

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Service Catalog Setup | USN-1 | Create network request catalog items | 3 | High | ServiceNow Dev |
| Sprint-1 | Form Design | USN-2 | Design dynamic request forms | 2 | High | ServiceNow Dev |
| Sprint-1 | Approval Setup | USN-3 | Configure manager & network approvals | 3 | High | ServiceNow Dev |
| Sprint-2 | Workflow Automation | USN-4 | Automate request flow using Flow Designer | 5 | High | ServiceNow Dev |
| Sprint-2 | Task Management | USN-5 | Auto-create and assign network tasks | 3 | Medium | Network Team |
| Sprint-3 | Notifications | USN-6 | Configure email & portal notifications | 2 | Medium | IT Admin |
| Sprint-3 | Testing | USN-7 | Perform unit & integration testing | 4 | High | QA / Users |

## Sprint Tracker & Velocity

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 8 |
| Sprint-2 | 8 | 6 Days | 08 Mar 2025 | 13 Mar 2025 | 8 |
| Sprint-3 | 6 | 6 Days | 15 Mar 2025 | 20 Mar 2025 | 6 |

Velocity Calculation:
Total Story Points = 22
Number of Sprints = 3
Velocity = 22 / 3 ≈ 7 Story Points per Sprint